Takumi Sakai

Tsakai1@wgu.edu

Student ID: 012362473

Course: D687 - Task 1

Date of Submission: December 1, 2025

Credit Risk Predictor (CRP)
ML-Powered Default Prediction System

Project Proposal

# I. Executive Summary

## Overview of the Business Problem:

### Figure 1 - U.S. Large Bank Consumer Credit Card Delinquency Rates (2016-2025):

### Figure 2 - U.S. Large Bank Consumer Credit Card Balances (2016-2025):

According to the Federal Reserve Bank of St. Louis, credit card delinquency rates have risen significantly from 1.5% during the COVID-19 pandemic to 3.2% as of 2024. During this period, U.S. consumer credit card balances have also increased sharply, rising from $611 billion to $962 billion. The inability to accurately predict whether a client will default on their credit card payments can result in significant financial losses. Traditional methods of credit scoring often rely on the 5 C’s (Character, Capacity, Capital, Collateral, and Conditions) framework (Segal, 2023), which can overlook complex behavioral patterns, resulting in the approval of high-risk applicants or the rejection of creditworthy customers.

## Overview of the AI/ML Solution:

The proposed solution, "Credit Risk Predictor," is an ensemble-based Machine Learning system utilizing a Random Forest Classifier. This model analyzes demographic data (age, education, and marriage), historical payment behavior, and bill statement history to calculate the probability of default for the upcoming month. The system also includes an automated preprocessing pipeline to handle data inconsistencies and scale features specific to this domain. Finally, Randomized Search Cross-Validation is performed to determine an optimal set of hyperparameters efficiently.

## Expected Outcomes:

By implementing this solution, the organization anticipates a reduction in financial losses by accurately identifying high-risk accounts early. The proposed solution will provide a probability score ranging from 0 to 100, indicating the level of default risk associated with the potential borrower. Risk officers can then set reduced credit limits or higher interest rates for these high-risk borrowers. Furthermore, the automated nature of the model will reduce the time spent on manual reviews, allowing risk officers to focus solely on borderline cases, thereby increasing operational efficiency.

# II. Project Proposal Overview

Real-World Business Problem:

According to a 2013 report of the debt collection industry by the Federal Trade Commission (FTC), “buyers paid an average of 4.0 cents per dollar of debt face value”. This means that for every $1 million of credit card debt defaulted, lenders are expected to recover only around $40,000. Such significant losses underscore the importance of accurately assessing credit risk within the credit industry, particularly in light of rapidly growing credit balances.

Traditional statistical methods often assume linear relationships between variables. However, human financial behavior is non-linear. The proposed Random Forest model is an optimal solution because it performs well with non-linear relationships between large feature sets and can be further optimized to prevent overfitting.

## Target Customers:

The target customers for this solution are internal teams, including Risk Management and Credit Underwriters. These customers require a reliable and easy-to-understand report to support their decision-making process for credit approvals.

The model will provide internal teams with a probability of default score ranging from 0 to 100 and a feature importance ranking, enabling underwriters to understand the confidence of the prediction.

## Stakeholders:

The project stakeholders are the following groups:

- The Bank’s Vice Presidents and Managing Directors who are most concerned with increasing profitability and minimizing losses. This solution aims to minimize losses by accurately predicting which customers are at a high likelihood of defaulting.

- IT & Systems Teams, who are responsible for the development, implementation, and integration of the proposed solution.

- Compliance & Legal teams who are concerned with adhering to industry regulations, including privacy and fairness. The proposed solution will ensure all data is anonymized and classes within the datasets are balanced to reduce biases.

## Gap Analysis:

The current credit underwriting process is manual, time-consuming, and has been shown to be inaccurate in determining which customers are likely to default. The organization needs a more robust and automated process for assessing credit default risk. The ML model proposed fills this gap by quickly providing underwriters with a predicted probability score for credit default and feature importances to assist with credit card approvals.

## Goals:

- Achieve a Recall score of at least 0.60 for the "Default" class during validation, ensuring 60% of potential defaulters are captured.

- Reduce the processing time for credit line increase requests by 30% by utilizing automated risk scoring.

## Literature Review:

The following studies have addressed credit risk predictions using modern machine learning algorithms:

- Yeh, I-Cheng., & Lien, C. (2009). The comparisons of data mining techniques for the predictive accuracy of probability of default of credit card clients.

  - This is the original study performed using the 2005 Taiwan payment dataset, and showed that artificial neural networks (ANN) were the most effective data mining technique of the six methods chosen.

- Subasi, A., & Cankurt, S. (2019, June 1). Prediction of default payment of credit card clients using Data Mining Techniques.

  - This study accounted for the rarity of defaults by applying the Synthetic Minority Over-Sampling Technique (SMOTE). This generates synthetic examples of the minority class (credit defaulters) to balance the dataset before training.

- Bhandary, R., & Ghosh, B. K. (2025). Credit Card Default Prediction: An Empirical Analysis on Predictive Performance Using Statistical and Machine Learning Methods.

  - This study concluded that modern machine learning methods (e.g., XGBoost, Random Forest, and Deep Neural Networks) outperformed traditional statistical methods such as Logistic Regression.

# III. Project Plan

## Development Approach

The development methodology chosen for this project is CRISP-DM (Cross-Industry Standard Process for Data Mining), a widely adopted six-phase agile methodology for machine learning projects. The six phases are defined below:

## Project Phases:

- Business Understanding: Define the project’s objectives and requirements from a business perspective to ensure efforts are focused on the right questions.

- Data Understanding: Gather and explore the available data to understand its properties and identify any initial issues.

- Data Preparation: Clean, transform, and integrate the data to prepare it for modeling.

- Modeling: Random Forest training and Hyperparameter tuning.

- Evaluation: Assess the quality and performance of the model.

- Deployment: Deploy the solution for internal teams’ use through API creation and integration.

## Timeline:

- Week 1-2 (Nov 26 - Dec 9): Requirements gathering and exploratory data analysis.

- Week 3-4 (Dec 10 - Dec 24): Data preparation and model training.

- Week 5-6 (Dec 25 - Jan 7): Hyperparameter optimization and model evaluation.

- Week 7-8 (Jan 8 - Jan 21): API development, testing, integration, and deployment.

## Resources:

- Human Resources: 1 Data Scientist, 1 Backend Engineer, 1 Project Manager, and 1 QA Analyst.

- Technology & Tools: Python 3.9+, Scikit-Learn, Pandas, AWS for hosting, and Docker for deployment.

## Financial Breakdown:

Development (One-Time Cost): $86,000:

- Data Scientist: $48,000 (320 hours @ $150/hr). Responsible for EDA, modeling, and optimization.

- Backend Engineer: $19,200 (160 hours @ $120/hr). Responsible for API development and Dockerization.

- QA Analyst: $10,800 (120 hours @ $90/hr). Responsible for creating test plans, unit testing validation, and end-to-end API testing.

- Project Manager: $8,000 (80 hours @ $100/hr). Responsible for sprint planning and stakeholder reporting.

Implementation (Infrastructure): $5,000

- Cloud Environment Setup: $2,000 (AWS configuration, security groups, IAM roles).

- Security & Compliance Audit: $3,000 (Third-party review to ensure PII handling meets regulatory standards).

Maintenance: $20,000/year

- AWS Cloud Compute: $9,600 ($800 per month)

- AWS SageMaker AI Monitoring Tools: $2,400 ($200 per month)

- Ongoing Engineering Support, including quarterly retraining of ML model: $8,000

Total First-Year Investment: $111,000

## Implementation Plan:

- Environment Setup & Model Deployment (Weeks 1-2):

- The backend engineer builds the trained Random Forest model and embeds it in a REST API.

- The containerized application is deployed to the Staging environment on AWS.

- User Acceptance Testing (UAT) (Week 3):

- The QA Analyst selects underwriters to act as testers. They simulate loan applications through the API to verify that the calculated probability scores align with the expected risk profiles.

- Any bugs are logged and addressed by the development team.

- Live Parallel Testing (Week 4):

- The model is deployed to Production but is disconnected from actual decision-making. It runs in the background on live data.

- The model’s predictions are compared with actual decisions made by underwriters. Any major discrepancies are reviewed and investigated.

- Executive Review & LGTM (End of Week 5):

- Present the model’s performance metrics to the Bank’s VPs, Directors, and Risk Management heads.

- Stakeholders provide an LGTM (“Looks good to me”) for approval.

- Pilot Launch (Weeks 6-7):

- The model is activated for 20% of incoming applications.

- Underwriters use the model's score as a secondary opinion rather than the sole decision-maker.

- Full Production Rollout (Week 8):

- Upon the successful completion of the pilot, the model is scaled to handle 100% of credit card applications.

- Integration with the underwriting application software is completed.

## Training and Support:

To ensure successful adoption, a role-specific training program and a tiered support structure are proposed below:

Risk Management & Underwriters (End Users):

- Multiple interactive 2-hour workshops will be offered during the Pilot Phase, including instructions on how to interpret probability scores and feature importances. This will help users bridge the gaps between traditional evaluation methods and modern data mining methods.

Training Materials & Documentation:

- A user guide will be created and maintained, outlining how the underlying model works, how to interpret the outputs, and how to handle certain scenarios.

Post-Launch Support Structure:

- Tier 1 (IT Helpdesk): Handles connectivity issues, login problems, and basic errors.

- Tier 2 (Data Science Team): Handles inquiries about unexpected model behavior, suspected bias, or data drift alerts.

- Hypercare Period: For the first 2 weeks post-launch, a dedicated support channel will connect users directly with the engineering team for rapid resolution.

## Potential Risks:

- Concept Drift: Concept drift is when the statistical properties of a problem change over time, making a machine learning model’s predictions inaccurate. In terms of credit default risk, economic conditions may change over time (e.g., recession), making past training data less relevant.

- Bias: The model may unfairly penalize or underrepresent specific demographics in the training data.

- Data Quality: Missing or corrupt data fields in production will result in inaccurate predictions.

## Mitigation Strategies:

- Concept Drift: Implement quarterly retraining schedules using the most recent 6-12 months of data. Additionally, use performance monitoring dashboards to ensure the model maintains expected accuracy.

- Bias: Use fairness-aware frameworks (e.g., Fairlearn) during model training to ensure fairness across all groups of people.

- Data Quality: Implement strict input validation and data validation processes.

## Evaluation and Monitoring Plan

Evaluation Metrics:

Success will be measured by the F1-score (the harmonic mean of precision and recall) on the test set. The F-1 score is particularly useful in imbalanced datasets such as credit defaults, where defaults are less likely. Balancing both precision and recall is vital in minimizing financial losses while maintaining high levels of customer satisfaction.

Business success will be measured by tracking defaults over a period of 6 to 12 months. A 5% reduction in default rates under the proposed solution will be considered a success. Additionally, a 30% reduction in credit application review times will be considered an operational success.

Monitoring and Reporting:

Real-time monitoring and reporting will be implemented using Amazon’s SageMaker AI tooling.

- Input Drift: SageMaker captures real-time input data to compare it against the training baseline. If the input data begins to drift substantially from the baseline (e.g., average income increases), a report is generated.

- Prediction Drift: The system will monitor the distribution of predicted labels ("Default" vs. "Non-Default"). If the ratio of defaults deviates significantly (e.g., >50% vs. historical 22%) compared to the baseline, a critical alert is sent.

- Dashboards: An integrated dashboard will be developed to visualize real-time approval rates, latency trends, and drift statistics for higher-level management.

Continuous Improvement:

- User Feedback: Users can submit feedback, bug reports, and feature enhancement requests. These will be collected, reviewed, and ranked in terms of priority for future development.

- Quarterly Retraining: Every 6 months, the model will be retrained on the most recent 12 months of data, giving higher weight to recent payment behaviors and capturing current macroeconomic trends.

- R&D: New ML models will be researched and developed to be tested in parallel with the live production model. These models will replace the current model only if they show statistically significant improvement and are approved by stakeholders.

# IV. Technical Report

## Main Functionalities & Capabilities:

The proposed solution processes an input of 23 features (Limit Balance, Sex, Education, Marriage, Age, Pay History, Bill Amounts, Pay Amounts). A detailed description of all features is provided below:

| Features | Feature Description |
| --- | --- |
| LIMIT_BAL | Amount of the given credit (NT dollar): it includes both the individual consumer credit and his/her family (supplementary) credit. |
| SEX | Gender (1 = male; 2 = female). |
| EDUCATION | Education (1 = graduate school; 2 = university; 3 = high school; 4 = others). |
| MARRIAGE | Marital status (1 = married; 2 = single; 3 = others). |
| AGE | Age (years) |
| PAY_0 | The repayment status in September 2005. The measurement scale for the repayment status is: -1 = pay duly; 1 = payment delay for one month; 2 = payment delay for two months and so on. |
| PAY_2 | The repayment status in August, 2005 |
| PAY_3 | The repayment status in July, 2005 |
| PAY_4 | The repayment status in June, 2005 |
| PAY_5 | The repayment status in May, 2005 |
| PAY_6 | The repayment status in April, 2005 |
| BILL_AMT1 | Bill statement amount (NT Dollars) in September, 2005 |
| BILL_AMT2 | Bill statement amount (NT Dollars) in August, 2005 |
| BILL_AMT3 | Bill statement amount (NT Dollars) in July, 2005 |
| BILL_AMT4 | Bill statement amount (NT Dollars) in June, 2005 |
| BILL_AMT5 | Bill statement amount (NT Dollars) in May, 2005 |
| BILL_AMT6 | Bill statement amount (NT Dollars) in April, 2005 |
| PAY_AMT1 | Amount of previous payment (NT Dollars) paid in September, 2005 |
| PAY_AMT2 | Amount of previous payment (NT Dollars) paid in August, 2005 |
| PAY_AMT3 | Amount of previous payment (NT Dollars) paid in July, 2005 |
| PAY_AMT4 | Amount of previous payment (NT Dollars) paid in June, 2005 |
| PAY_AMT5 | Amount of previous payment (NT Dollars) paid in May, 2005 |
| PAY_AMT6 | Amount of previous payment (NT Dollars) paid in April, 2005 |
| default payment next month | Customer defaulted (Yes = 1, No = 0) |

The proposed solution will output the following:

- Binary Default Status: 0 (Non-default) or 1 (Default).

- Confidence Score: An integer between 0 and 100 indicating risk level.

## System Architecture:

- Programming Language: Python 3.10

- IDE: IntelliJ IDEA Ultimate

- Version Control: GitHub

- Libraries: Scikit-Learn, Pandas

- Hosting: AWS EC2

- ML Monitoring: Amazon SageMaker

- Interface: RESTful API.

## Functional Requirements:

- The system must correct any undocumented labels (e.g., convert missing or mislabeled EDUCATION values to 4 for Other).

- The system must scale numerical inputs using a Standard Scaler function on training data.

## Non-functional Requirements

- Scalability: Must handle up to 250 requests per hour.

- Security: All data in transit must be secured using TLS.

## Flow Chart & Use Case

Data Flow:

Use Case Diagram:

## Data Processing

- Data is anonymized from all PII from the Bank’s system.

- Data is cleansed for any missing or incorrect values. Schema errors result in an error requiring user intervention.

- Data is scaled using the Standard Scalar function to prevent large value features from dominating other features.

## AI/ML Algorithm

The Random Forest Classification model is used. It constructs a multitude of decision trees at training time. For classification tasks, the output of the Random Forest is the class selected by the majority vote of all decision trees. This model is optimized using the RandomizedSearchCV method to tune the parameters n_estimators, max_depth, and min_samples_leaf, thereby preventing overfitting.

## Integration

The model integrates via a REST API endpoint /prediction. The ML model makes a REST POST request, and the Credit Application Portal responds with a REST GET request to display the prediction to the underwriters.

## Privacy and Security

- PII: No names or addresses are used in training; only the User ID (which is anonymized) is present in the raw data, and it is dropped before training as it is irrelevant.

- Encryption: All data in transit is encrypted via TLS.

- Audits: Routine security audits are performed to ensure access to the model, and data is restricted to the appropriate users.

## Acceptance Criteria

- Achieve a Recall score of at least 0.60 for the "Default" class during validation, ensuring 60% of potential defaulters are captured.

- The model must be able to handle 250 requests per hour.

## Testing Approach

- Unit Testing: Testing the preprocessing functions (e.g., ensuring any unlabeled EDUCATION values become 4 to represent “Others”).

- Integration Testing: Ensuring the API correctly loads the model and returns a prediction for the underwriter.

## Specific Test Cases

- Test #1: Input a test application with MARRIAGE=0. Expected Result: System accepts input, converts internally to 3 (for others).

- Test #2: Input a test application and run the prediction. Validate that the prediction API results are retrievable within the application portal.

## Specific Improvement

One improvement that can be implemented is to balance the training data using SMOTE (Synthetic Minority Over-sampling Technique). Since credit defaults in the training data are rare (~22%), the model is likely biased toward the majority class (non-defaulters). Applying SMOTE would create synthetic examples of defaulters during training to improve the Recall score.

# V. Proposal Summary

The Credit Pisk Predictor solution addresses the critical business need to minimize credit defaults. By leveraging a Random Forest classification model with a robust preprocessing pipeline, loan officers can reduce default rates and significantly improve processing times.

We request approval for the first-year budget of $111,000. Approval for this project will enable teams to commence the data preparation phase immediately, with a target pilot launch in 8 weeks.

# VI. Sources

Board of Governors of the Federal Reserve System (US), Delinquency Rate on Credit Card Loans, All Commercial Banks [DRCCLACBS], retrieved from FRED, Federal Reserve Bank of St. Louis; https://fred.stlouisfed.org/series/DRCCLACBS, November 26, 2025.

Federal Reserve Bank of Philadelphia, Large Bank Consumer Credit Card Balances: Total Balances [RCCCBBALTOT], retrieved from FRED, Federal Reserve Bank of St. Louis; https://fred.stlouisfed.org/series/RCCCBBALTOT, November 26, 2025.

Segal, T. (2023, December 15). Five Cs of Credit. Investopedia. https://www.investopedia.com/terms/f/five-c-credit.asp

Federal Trade Commission (FTC). (2013). The Structure and Practices of the Debt Buying Industry Federal Trade Commission. https://www.ftc.gov/sites/default/files/documents/reports/structure-and-practices-debt-buying-industry/debtbuyingreport.pdf

Bhandary, R., & Ghosh, B. K. (2025). Credit Card Default Prediction: An Empirical Analysis on Predictive Performance Using Statistical and Machine Learning Methods. Journal of Risk and Financial Management, 18(1), 23. https://doi.org/10.3390/jrfm18010023

Yeh, I-Cheng., & Lien, C. (2009). The comparisons of data mining techniques for the predictive accuracy of probability of default of credit card clients. Expert Systems with Applications, 36(2), 2473–2480. https://doi.org/10.1016/j.eswa.2007.12.020

Subasi, A., & Cankurt, S. (2019, June 1). Prediction of default payment of credit card clients using Data Mining Techniques. IEEE Xplore. https://doi.org/10.1109/IEC47844.2019.8950597